# Smart Oila Parent + Child Hotfix Decision Framework

Date: 2026-04-08

Purpose: decide when a live issue should become a parent-child hotfix, what validation scope is required, and who must approve the fast release path

Current posture: the combined release is still HOLD before cutover, but the binder now includes post-release support, stabilization, rollback, and closeout flows. This framework fills the gap between a live incident and a patch release decision by turning support or hypercare findings into an explicit hotfix or backlog or rollback path.

# Hotfix Rules

A hotfix is not the default response to every live issue. Use it only when the user impact and timing justify a fast release path over backlog scheduling.

A fast patch still needs traceable evidence, scoped validation, explicit owners, and an archive identity that can be tied back to the incident record.

If the issue affects a critical shared parent-child flow, evaluate rollback first and then decide whether the fastest safe path is rollback, hotfix, or both.

Any hotfix decision must update the support escalation playbook output, blocker tracker, communications, and closeout records.

# Decision Matrix

| Condition | Recommended Path | Use This Path When | Minimum Proof | Owner Lanes |
| --- | --- | --- | --- | --- |
| Critical shared flow broken for active users | Rollback review first | Bind, app controls, push, location, geofence, or SOS path is actively failing and a live rollback decision may be safer than waiting on a patch. | Live incident evidence, current build IDs, user impact statement, last known good state. | Release owner + owning app leads + backend owner if applicable |
| High user-impact issue with clear contained fix and no safer rollback path | Hotfix now | The issue is reproducible, the blast radius is clear, and the fix can be validated quickly against the affected shared flow. | Incident record, repro steps, scoped fix description, validation plan, owners. | Owning app lead + QA owner + release owner |
| High-impact issue but fix needs wider regression work | Patch soon | The issue is real and urgent, but the change surface is large enough that the team should not treat it as a same-window emergency patch. | Incident proof, dependency impact review, patch plan, target date. | PM owner + owning technical lane |
| Non-critical defect with workaround or bounded support action | Backlog | User impact is limited, a workaround exists, and the issue does not threaten release integrity. | Support summary, screenshots, workaround note, owner, target backlog lane. | PM owner + support owner |
| Security or release-config issue with unclear blast radius | Rollback review first | Impact is not yet bounded and a patch decision cannot be made safely until scope is known. | Issue summary, exposure assessment, config state, initial mitigation. | PM owner + release owner + owning lane |
| Repeatable post-release issue tied to one narrow app surface | Hotfix now | The failure is localized to one app surface, reproducible, and the validation scope can stay narrow without risking shared release integrity. | Repro steps, owner, affected builds, targeted validation list. | Owning app lead + QA owner |
| Issue likely caused by backend or environment drift rather than app code | Backlog | The right correction is backend or operational, not a mobile hotfix. | Environment proof, backend logs or decision note, user impact summary. | Backend owner + release owner |

# Validation Scope By Hotfix Type

| Hotfix Type | Minimum Validation | Must Recheck | Owner |
| --- | --- | --- | --- |
| Parent-only UI or workflow fix | Reproduce failing path, verify fix on current parent build, confirm no new routing regression. | Parent login or session state, affected backend endpoint, related support flow if applicable. | Parent iOS owner + QA owner |
| Child-only control or runtime fix | Reproduce on real device pair, verify fix, and confirm Screen Time or extension behavior remains intact. | Bind state, app controls, child extension state, relevant parent action. | Child iOS owner + QA owner |
| Shared parent-child behavior fix | Run targeted real-device parent-child flow covering trigger, propagation, receipt, and persisted state. | Push or location or state sync path that originally failed. | QA owner + owning lane + backend owner if needed |
| Backend-assisted mobile hotfix | Validate mobile fix against the exact active backend environment and confirm environment assumptions did not change. | Decision-log entry, support symptom, environment identity, propagation timing. | Backend owner + QA owner |
| Security or release-config patch | Verify fix plus archive identity, signing, config state, and any waiver invalidation or removal. | Archive proof, configuration values, impacted user path, rollback implications. | Owning lane + release owner |

# Approval And Communication Gates

| Gate | Required Approvers | Output |
| --- | --- | --- |
| Hotfix decision approved | Release owner plus owning technical lane; PM owner if user-facing tradeoff exists | Named path: hotfix now, patch soon, backlog, or rollback review |
| Validation complete | QA owner plus owning technical lane | Validation evidence and explicit pass or fail call |
| Archive and build identity ready | Owning app lead plus release owner | Archive path, build ID, and incident linkage |
| Stakeholder communication sent | Release owner | Support and stakeholder update with timing and expected behavior |
| Closeout or handoff updated | Release owner plus PM owner | Closeout template or live handoff note updated with hotfix outcome |

# Usage Rules

Use this framework after a live incident has already been triaged through the support escalation playbook.

If the fix scope expands during implementation, re-run the decision instead of silently keeping the original hotfix classification.

If a hotfix is not justified, the issue must still exit with a named backlog owner and target date.

Repo inputs used: support escalation playbook, post-release stabilization plan, rollback decision matrix, checkpoint scorecard, ownership matrix, closeout template, and blocker tracker reviewed on 2026-04-08.