# Smart Oila Parent + Child Hotfix Execution Checklist

Date: 2026-04-08

Purpose: turn an approved hotfix decision into a controlled execution flow with scoped validation, archive proof, communication updates, and re-entry into stabilization and closeout

Current posture: the combined release is still HOLD before cutover, so this document is a forward-use operational checklist. It should be used only after the hotfix decision framework has selected the fast patch path. The checklist keeps the patch path from bypassing evidence, validation, rollback review, or stakeholder communication.

# Execution Rules

Do not start a hotfix execution path until the issue has a recorded severity, owner, chosen path, and approval in the hotfix decision framework.

Keep the fix scope narrow. If implementation expands into unrelated cleanup or broader regression risk, stop and reclassify the path.

A hotfix still requires archive proof, targeted validation, and a communication update before it is considered ready.

If validation uncovers a wider shared-flow regression, leave the hotfix path and move immediately into rollback review or a larger patch decision.

# Hotfix Header

| Field | Value |
| --- | --- |
| Hotfix ID | [HF-001] |
| Source incident or blocker | [INC/RB-ID] |
| Chosen path | [Hotfix now] |
| Owning lane | [Parent iOS / Child iOS / Backend-assisted] |
| Affected build | [BUILD ID] |
| Target hotfix build | [BUILD ID] |
| Environment | [ENV] |
| Approval time | [DATE TIME TZ] |
| Release owner | [NAME] |

# Execution Checklist

| Step | What Must Be True | Status | Owner |
| --- | --- | --- | --- |
| 1. Path approved | Hotfix decision framework names hotfix now and the owning lane accepts scope. | Required | Release owner + owning lane |
| 2. Fix scope written down | Problem statement, exact file or flow scope, and non-goals are documented. | Required | Owning lane |
| 3. Implementation complete | Code or config change is ready for targeted validation and tied to the incident record. | Required | Owning lane |
| 4. Targeted validation passed | Validation scope defined by hotfix type has been executed and explicitly passed. | Gate | QA owner + owning lane |
| 5. Archive and build identity ready | New build is archived, named, and linked to the hotfix record. | Gate | Owning app lead + release owner |
| 6. Communication updated | Stakeholders and support receive the new expected behavior, timing, and risk state. | Gate | Release owner |
| 7. Stabilization re-entry confirmed | Post-hotfix monitoring plan and next checkpoint time are defined. | Required | Release owner + QA owner |
| 8. Closeout carry-forward created | Closeout template or action register contains the hotfix outcome and any remaining follow-up. | Required | PM owner + release owner |

# Validation Minimums

| Fix Type | Minimum Validation Before Release | Recheck Immediately After Release | Owner |
| --- | --- | --- | --- |
| Parent-only flow fix | Reproduce failing path, confirm fix, verify no adjacent parent routing regression. | Session state, related support flow, and user-facing confirmation path. | Parent iOS owner + QA owner |
| Child runtime or control fix | Reproduce on real device pair and confirm child enforcement or release behavior. | Bind state, app controls, extension or entitlement behavior, relevant parent action. | Child iOS owner + QA owner |
| Shared parent-child behavior fix | Run the targeted end-to-end real-device flow that failed live. | Propagation timing, persisted state, and backend environment assumptions. | QA owner + owning lane + backend owner if needed |
| Backend-assisted mobile fix | Validate against the exact active environment and confirm no environment drift. | Decision-log assumptions and live symptom resolution. | Backend owner + QA owner |
| Security or release-config fix | Verify config state, archive identity, and impacted user path. | Waiver state, rollback implications, and any support advisory text. | Owning lane + release owner |

# Exit Gates

| Gate | Exit When | Output |
| --- | --- | --- |
| Ready to distribute | Targeted validation passed, archive proof exists, and communication is prepared. | Named build ID and release message |
| Ready to re-enter stabilization | The fix is live and a post-hotfix checkpoint cadence is defined. | Updated stabilization plan note or checkpoint entry |
| Ready to close the incident | User-visible symptom is resolved or downgraded to a bounded watch item. | Updated incident record and support note |
| Ready for closeout | Hotfix outcome and follow-up work are captured in the closeout template. | Closeout report entry or linked action register |

# Usage Rules

Use this checklist only after the hotfix decision framework selects the hotfix path.

If any gate fails, stop the checklist and reopen the decision rather than forcing completion.

After release, move immediately into the post-release stabilization plan and support escalation playbook rather than treating the hotfix as fully closed.

Repo inputs used: hotfix decision framework, support escalation playbook, rollback decision matrix, post-release stabilization plan, closeout report template, and blocker tracker reviewed on 2026-04-08.