# Smart Oila Parent + Child Post-Release Stabilization Plan

Date: 2026-04-08

Purpose: define the first monitoring windows, owner lanes, incident thresholds, and reporting cadence after a combined parent-child GO decision so the release can be stabilized with the current risk profile in mind

Current posture: the combined release is still HOLD before cutover, but the binder now covers GO, HOLD, rollback, waiver, and dependency management. This document defines what happens immediately after GO: what to watch, who owns first response, what forces a new HOLD or rollback decision, and what evidence must be preserved during the first operating windows.

# Stabilization Principles

Treat the first live operating window as a continuation of release validation, not as a separate phase with lower evidence standards.

The highest-risk watch areas remain the same as the pre-GO risks: bind and session integrity, push routing, background location and geofence behavior, app controls and lock enforcement, and critical event propagation.

Every issue found during stabilization must map to the blocker tracker, communications kit, and if needed the rollback decision matrix.

A clean dashboard or anecdotal confirmation is not enough. Preserve logs, screenshots, build identity, environment name, and the exact user-visible symptom.

# Hypercare Windows

| Window | Primary Goal | Must Watch | Reporting Cadence | Primary Owners |
| --- | --- | --- | --- | --- |
| T0 to T+2h | Confirm that the released builds behave like the final RC evidence on live devices and live backend state. | Bind or session state, push routing, app control acknowledgement, crash or launch failures, environment drift. | Every 30 minutes or immediately on failure. | Release owner + QA owner + owning app leads |
| T+2h to T+8h | Watch for delayed or background-dependent failures that do not show up during the first smoke pass. | Background location, geofence updates, child enforcement persistence, delayed notifications, media or chat sync. | Hourly checkpoint plus event-driven escalation. | QA owner + backend owner |
| T+8h to T+24h | Confirm overnight or longer-running behavior remains within expected bounds. | Session persistence, background wake behavior, low-frequency event routing, support-reported anomalies. | At least one checkpoint before close of day and one at next start of day. | Release owner + backend owner |
| T+24h to T+72h | Decide whether the release exits hypercare or remains under watch due to residual risk. | Open blocker trend, waiver expiry conditions, repeat incidents, environment-specific drift. | Daily checkpoint and immediate escalation on new Sev1 or Sev2 patterns. | Release owner + PM owner |
| Post T+72h | Transition remaining items into normal backlog or day-2 operations. | Approved waivers, support trend, patch need, unresolved low-severity watch items. | Normal operating cadence unless a live issue reopens release risk. | PM owner + owning lanes |

# Priority Watch Areas

| Watch Area | Watch For | First Response | Owner Lane |
| --- | --- | --- | --- |
| Parent-child bind and session integrity | Any sign that parent and child state diverge after release or recover differently after app restart. | Open blocker immediately; compare to last known good RC evidence; escalate through release owner. | QA owner + backend owner |
| Push delivery and routing | Delayed, missing, duplicate, or misrouted push behavior on live builds. | Capture push timestamps, environment, device state, and server-side acknowledgement if available. | Backend owner + QA owner |
| Background location and geofence | Live movement or background execution no longer converges with backend state as validated pre-release. | Preserve device timestamps, screenshots, logs, and backend observation; re-run if safe. | QA owner + backend owner |
| App controls and lock enforcement | Child restrictions do not apply, clear, or persist as expected from parent action. | Treat as critical; compare entitlement, extension, and runtime state to final RC evidence. | Child iOS owner + release owner |
| SOS, tasks, and critical event propagation | Critical event flows do not visibly complete or diverge across devices. | Escalate as at least HOLD for live review; preserve evidence and user impact immediately. | QA owner + backend owner |
| Chat, recordings, media, and support flows | Non-core flows regress in ways that may indicate broader backend or session instability. | Bound impact, preserve evidence, and decide whether the issue stays in watch or becomes blocker. | QA owner |
| Parent release hardening follow-through | A release-config or security concern reappears after GO or a waiver condition is violated. | Reopen the issue through the waiver register and rollback matrix if impact widens. | Parent iOS owner + PM owner |

# Incident Thresholds

| Threshold | Trigger Example | Required Action | Decision Level |
| --- | --- | --- | --- |
| Monitor | Single-device flake that does not reproduce and does not touch a critical shared flow. | Log a watch item, preserve minimal evidence, and keep the next checkpoint time explicit. | Monitor |
| Escalate | Repeatable non-critical defect, backend answer drift, or evidence mismatch that could widen risk. | Open blocker, notify release owner, and schedule a named re-test or decision checkpoint. | Escalate |
| HOLD or Rollback Review | Critical shared flow regression, build identity problem, child lock failure, unbounded security issue, or widespread push or location failure. | Invoke the rollback decision matrix, send a new release-state message, and preserve full evidence immediately. | HOLD or Rollback Review |
| Escalate | Support report suggests a pattern not seen in RC but still lacks engineering proof. | Collect identifiers, reproduce if possible, and compare against the dependency matrix before dismissing. | Escalate |
| Monitor | Approved waiver remains active but within its exact expiry and control conditions. | Track against its removal date and confirm the condition does not widen. | Monitor |

# Required Artifacts During Hypercare

| Artifact | Why It Matters | Owner |
| --- | --- | --- |
| Current build identities and environment name | Every live observation must be tied to the exact shipped builds and backend environment. | Release owner |
| Live logs and screenshots for any suspected regression | Stabilization decisions must remain evidence-based and comparable to RC proof. | QA owner |
| Updated blocker or watch-item state | Open issues must be traceable to an owner and next checkpoint time. | Release owner + owning lane |
| Communications update for any escalated issue | Stakeholders need the current state, next action, and decision timing without relying on side channels. | Release owner |
| Waiver and rollback references when applicable | Any active residual risk or rollback review must point back to its formal governing doc. | PM owner + release owner |

# Usage Rules

Use this plan only after a GO decision. Before GO, the RC checklist, scorecard, dependency matrix, and rollback matrix remain the active control documents.

If any hypercare incident crosses the HOLD or rollback threshold, stop treating the issue as post-release monitoring and move immediately back into release-control mode.

At the end of T+72h, either close hypercare with a written summary or explicitly extend it with owner-approved reasons and a new checkpoint cadence.

Repo inputs used: combined RC checklist, real-device validation matrix, blocker tracker, communications kit, ownership matrix, dependency matrix, waiver register, rollback decision matrix, and cutover runbook reviewed on 2026-04-08.