Smart Oila Parent + Child RC Go/No-Go Checklist

Date: 2026-04-08
Repositories: /Users/jakhongirnematov/Desktop/Smart Oila Parent and /Users/jakhongirnematov/Desktop/Smart Oila Kids

Current combined release posture: HOLD for the shared RC decision. The child app is green on repo-managed automated gates and is near RC, but the parent app and the combined release still depend on real-device validation, parent release hardening, and cross-app sign-off.

# Decision Snapshot

Child app status as of 2026-04-08: GO as an RC candidate from repo-managed code and automation evidence, with remaining manual/backend dependencies still open.

Parent app status as of 2026-04-08: HOLD for RC decision until the shared real-device matrix passes, release configuration debt is closed or waived, and final sign-offs are captured.

Combined parent-child release status as of 2026-04-08: HOLD. The automated child gates are not sufficient on their own for a safe combined release.

# Gate Status

| Gate | Current Status | Evidence / Date | Decision Use |
| --- | --- | --- | --- |
| Child script tests | PASS | ./scripts/run_script_tests.sh, 30/30 on 2026-03-27 | Supports child RC readiness |
| Child contract baseline | PASS | REST 28/28 and WebSocket 13/13 on 2026-03-27 | Supports child RC readiness |
| Child-vs-parent parity gap | PASS | Gap 0/0 on 2026-03-27 | Confirms child-owned contract coverage |
| Child localization parity and format checks | PASS | en/ru/uz parity and specifier checks passed on 2026-03-27 | Supports release hygiene |
| Child XCTest lane | PASS | 394/394 tests in checked-in release docs | Supports child stability claim |
| Parent simulator build | PASS | xcodebuild for child-tracker-v2 succeeded on 2026-04-08 | Confirms current parent buildability |
| Parent automated tests | HOLD | No checked-in test target in SmartOilaParent.xcodeproj | Blocks full RC confidence |
| Parent-child simulator smoke | PASS | Shared workspace smoke passed in child release docs on 2026-03-27 | Useful but not sufficient |
| Combined real-device matrix | HOLD | Must complete smart_oila_parent_child_real_device_validation_matrix_2026-04-08.docx | Primary remaining release gate |
| Parent release config hardening | HOLD | NSAllowsArbitraryLoads, development aps-environment, and embedded secrets remain active risks | Must close or explicitly waive |
| Archive / distribution validation | HOLD | Child archive succeeded locally; parent and combined final distribution validation remain open | Required before submission |

# Blocking Items

| ID | Blocking Item | Why It Blocks | Owner |
| --- | --- | --- | --- |
| BL-01 | Complete the shared real-device matrix on paired iPhones | Location, push, Screen Time, lock, chat, SOS, media, and parent-child convergence are not fully provable in simulator-only runs. | QA / iOS |
| BL-02 | Confirm backend decisions for bind fallback, websocket v2, push payloads, and APNs token semantics | Both apps depend on backend behavior that is not purely client-owned. | Backend |
| BL-03 | Close or waive parent release config debt | ATS exceptions, development push entitlement, and embedded secrets can block external release even if UX works. | iOS / Release |
| BL-04 | Capture final PM, backend, QA, and iOS sign-off on parent flows | The parent app is not yet documented as near-ship in the same way the child app is. | PM / Leads |
| BL-05 | Run final archive and validation for both apps | Signing, bundle, capability, privacy, and export issues can still appear at RC cut time. | Release |

# Dependencies

Parent repository available at /Users/jakhongirnematov/Desktop/Smart Oila Parent and child repository available at /Users/jakhongirnematov/Desktop/Smart Oila Kids.

Physical iOS devices on an APNs-capable backend environment are required for final confidence.

Child Screen Time / Family Controls flows depend on entitlements, shared App Group state, and real permission approval on device.

Parent release decision depends on the current product surfaces and routes already present in source, including applications, device lock, geofence, chat, recordings, profile, support, and push routing.

# Risks To Review In Sign-Off

Parent has no checked-in automated test target, which increases regression risk during legacy cleanup and final polish.

Parent-side visibility of child location remains a real-device risk because background cadence is subject to iOS power-management behavior.

Push delivery and routing remain a backend-contract risk until APNs token handling and payload schemas are confirmed.

Screen Time app limits and full-device lock require a real parent-child account pair and correct entitlement state to validate safely.

Android-style device-admin uninstall prevention is not available on App Store iOS, so client expectations must remain aligned.

# Rollback Triggers

Any Sev1 bind, auth/session, location, lock, chat, push, or media regression found during the shared real-device pass.

Parent app fails to show correct live child state after repeated verification on the release backend.

Archive or distribution validation introduces a new signing, bundle-version, capability, extension, or privacy blocker.

# Rollback Actions

Stop RC promotion and freeze build movement immediately.

Revert to the last known-good candidate builds for debugging and comparison.

Disable or hide any nonessential new surface that can be safely gated.

Notify PM, backend, QA, release owner, and iOS lead with the failing scenario, device/account pair, and expected recovery window.

Capture child diagnostics, parent evidence, backend logs, and archive/build logs before the next fix attempt.

# Decision And Sign-Off

| Role | Status | Name / Notes |
| --- | --- | --- |
| PM | PENDING |  |
| iOS Lead | PENDING |  |
| Backend Lead | PENDING |  |
| QA Lead | PENDING |  |
| Release Owner | PENDING |  |

Current Decision: HOLD until the shared real-device matrix, parent release hardening items, and formal sign-offs are completed.

Repo inputs used: week6_rc_go_no_go_checklist.md, week6_release_readiness_report_2026-03-05.md, PARENT_FINISH_ROADMAP_2026-04-05.md, PARENT_CHILD_TESTING.md, and the current parent/child project structure reviewed on 2026-04-08.