Smart Oila Parent + Child Real-Device Validation Matrix

Date: 2026-04-08
Scope: final integration validation for the parent app, child app, and shared backend before RC / release cut

This matrix is derived from the checked-in child release-readiness docs, the shared parent-child testing workflow, and the current parent repo surfaces for applications, device lock, geofence, chat, recordings, profile, support, and push routing.

# Run Rules

Do not mark release-ready until every Sev1 row passes or is explicitly waived by PM, backend, QA, and iOS lead.

Record parent device model, child device model, iOS versions, backend environment, parent account, child DSN, build number, and test operator for each run.

Before every Sev1 child-side case, export child diagnostics from Settings > Diagnostics and attach it to the evidence bundle.

Use the canonical checked-in projects for builds: SmartOilaParent.xcodeproj with scheme child-tracker-v2 and SmartOilaKids.xcodeproj for the child app.

# Prerequisites

1 real parent iPhone and 1 real child iPhone on an APNs-capable backend environment.

A parent account that can manage the child device plus working bind credentials or QR handoff.

Child permissions ready to grant: Notifications, Always Location, Background App Refresh, Microphone, Camera, and Screen Time / Family Controls.

Parent build with push routing enabled and child RC build with diagnostics export available.

# Suggested Order

1. Fresh install, bind, and permissions baseline.

2. Location, push, and realtime state convergence.

3. App controls, full-device lock, and geofence.

4. SOS, chat, tasks, recordings, and live streams.

5. Release-configuration and archive checks for both apps.

## Baseline And Session Matrix

| ID | Pri | Scenario | Parent Action | Expected Result | Evidence | Status |
| --- | --- | --- | --- | --- | --- | --- |
| INT-01 | S1 | Fresh install and bind | Install both apps, bind the child from the parent flow, then relaunch both apps. | Child persists session and lands in the main app; parent home and child hub show the bound child without duplicate or missing state. | Screens of bind success on both apps; child diagnostics export after relaunch. | PENDING |
| INT-02 | S1 | Permissions baseline | From the parent, confirm the child is visible; on the child, grant Notifications, Always Location, Background App Refresh, Microphone, Camera, and Screen Time. | Child permissions and diagnostics no longer show a blocking loop; parent still resolves the child correctly after permission changes and relaunch. | Child permissions screen, diagnostics export, and parent child-detail screen. | PENDING |
| INT-03 | S1 | Session restore after kill | Force-quit both apps after bind and reopen them. | Parent returns to the correct account and child list; child restores session and converges back to current backend lock, location, and task state. | Video or screenshots before/after relaunch; child diagnostics export. | PENDING |

## Location, Push, And State Convergence Matrix

| ID | Pri | Scenario | Parent Action | Expected Result | Evidence | Status |
| --- | --- | --- | --- | --- | --- | --- |
| INT-04 | S1 | Foreground location | Keep both apps active and move the child device enough to trigger an update. | Parent map or child hub shows the correct child location within acceptable delay and without stale device mismatch. | Parent map screenshot with timestamp plus child diagnostics export. | PENDING |
| INT-05 | S1 | Background location cadence | Background the child app, move again, and wait through the expected cadence window. | Parent still receives updated location while the child app remains backgrounded; no rebind or reopen is needed. | Parent location evidence, child diagnostics export, and elapsed-time note. | PENDING |
| INT-06 | S1 | Network loss and reconnect | Toggle connectivity on parent and child separately, then restore the network. | Both apps recover without reinstall; parent state refreshes and child resumes location, push, and control convergence. | Screens before/after reconnect and child diagnostics export. | PENDING |
| INT-07 | S1 | Push route intent | Trigger representative backend events: SOS, lock change, task change, and media-related notification. | Parent push banner or route intent opens a clear in-app destination; child receives the correct notification or inbox/refresh effect where applicable. | Parent push banner screenshots, opened route screenshot, child notification evidence. | PENDING |

## Controls And Safety Matrix

| ID | Pri | Scenario | Parent Action | Expected Result | Evidence | Status |
| --- | --- | --- | --- | --- | --- | --- |
| INT-08 | S1 | Applications list and state | Open ApplicationsControlView from the parent child hub and refresh the app list. | Parent shows real application state with lock and limit indicators; child package state stays consistent after refresh and relaunch. | Parent applications screen and child settings/app-lock evidence. | PENDING |
| INT-09 | S1 | Daily app limit enforcement | Set or edit a daily limit from the parent, then use the selected child app until threshold. | Child reaches the expected restriction or shield at the right threshold; parent updates remaining/used state without stale values. | Parent limit editor, child blocked state, parent refreshed status, diagnostics export. | PENDING |
| INT-10 | S1 | Manual app lock and unlock | Lock and unlock a selected app from the parent. | Child applies and removes the lock correctly, including after relaunch; parent receives sync or lock-status refresh without manual repair. | Parent control state, child visible result, diagnostics export. | PENDING |
| INT-11 | S1 | Full-device lock schedule | Create a same-day lock window, then test a 24/7 case if supported by the release plan. | Child enters and exits lock state according to schedule semantics; parent status remains accurate after time-window boundaries and relaunch. | Parent schedule UI, child locked state, timestamped photos, diagnostics export. | PENDING |
| INT-12 | S2 | Cross-midnight lock | Configure a lock that spans midnight. | Child behavior remains correct across midnight with no stuck or missing unlock state on the next day. | Boundary-time screenshots and diagnostics export. | PENDING |
| INT-13 | S1 | Geofence CRUD and event visibility | Create, read, and delete a geofence from GeofenceEditorView, then move the child through the boundary if feasible. | Parent geofence state persists correctly; child location updates remain compatible with the active geofence; delete removes the server-backed state cleanly. | Parent geofence screens, location evidence, delete confirmation. | PENDING |

## Communication And Media Matrix

| ID | Pri | Scenario | Parent Action | Expected Result | Evidence | Status |
| --- | --- | --- | --- | --- | --- | --- |
| INT-14 | S2 | SOS signal path | Trigger SOS from the child home surface. | Backend accepts the notify flow and parent sees a visible event outcome through push, inbox, or routed destination. | Child SOS action evidence and parent event screenshot. | PENDING |
| INT-15 | S2 | Chat conversation | Send messages between parent and child using the product chat surfaces. | Messages land in the correct thread with correct unread or refresh behavior after backgrounding and relaunch. | Screens from both apps plus timestamped thread evidence. | PENDING |
| INT-16 | S2 | Task update visibility | Create or update a child task from the parent side if the release candidate includes the task path. | Child sees the update without stale assignment or missing refresh; parent reflects task status changes after sync. | Parent task action and child task result. | PENDING |
| INT-17 | S2 | Recordings lifecycle | Start a recording from the parent, verify history, then delete a finished item. | Child performs the command or safe failure path with no crash; parent shows history and delete state accurately. | Parent recordings screen, child evidence, failure or success logs if relevant. | PENDING |
| INT-18 | S2 | Live stream start and stop | Start audio, camera, and front-camera stream actions one by one from the parent. | Parent shows understandable loading, reconnect, or failure states; child remains stable and backend state converges after stop. | Parent stream states, child stability evidence, timestamps. | PENDING |

## Release Gate Matrix

| ID | Pri | Scenario | Parent Action | Expected Result | Evidence | Status |
| --- | --- | --- | --- | --- | --- | --- |
| INT-19 | S1 | Parent release config sanity | Validate parent release build assumptions before final cut. | No blocker remains around production entitlements, ATS policy decision, embedded-secret handling, or push token configuration for the planned release build. | Release notes referencing Info.plist, entitlements, and secret handling decision. | PENDING |
| INT-20 | S1 | Archive and submission gate | Create release archives for both apps and run Organizer or equivalent validation. | No bundle-version mismatch, extension mismatch, signing failure, capability blocker, or privacy blocker remains for the planned RC builds. | Archive timestamps, validation screenshots, and export or organizer notes. | PENDING |

# Dependencies

Backend signoff for QR bind fallback policy, websocket v2 preference, push payload schema, APNs token semantics, and media task behavior.

Physical devices and a backend environment that can deliver APNs, location updates, and lock-related state changes.

Parent app routes and product screens already present in source: ApplicationsControlView, DeviceLockView, GeofenceEditorView, ChatConversationView, RecordingsControlView, SupportCenterView, and parent push banner routing.

Child diagnostics export and Screen Time / Family Controls authorization must be available during the test window.

# Risks

Parent still has no checked-in automated test target, so regressions in legacy cleanup or route wiring can survive until device QA.

Child release blockers are mostly manual and contractual; if backend responses or device availability slip, the schedule slips with them.

Screen Time, background geo cadence, push delivery timing, and full lock semantics remain the hardest areas to validate predictably.

Release config debt in the parent repo can still block shipment even if the real-device matrix is otherwise green.

Repo inputs used: PARENT_CHILD_TESTING.md, ship_real_device_checklist_2026-03-27.md, week6_release_readiness_report_2026-03-05.md, PARENT_FINISH_ROADMAP_2026-04-05.md, and current parent source surfaces reviewed on 2026-04-08.