Smart Oila Parent + Child Release Blocker Tracker

Date: 2026-04-08
Purpose: operational tracker for the remaining blockers between today and a combined parent-child RC decision

This tracker consolidates the open blockers that remain after the combined roadmap, real-device validation matrix, and RC go/no-go checklist. It assumes the child app is near RC from a code perspective and the parent app is still closing release hardening and sign-off work.

# How To Use This Tracker

Review every blocker once per day until the combined RC decision changes from HOLD to GO.

Do not mark a blocker closed on verbal confirmation alone; attach the exact evidence called out in the table.

Escalate the blocker immediately when the escalation threshold is hit, even if work is still active.

If a blocker is waived instead of fixed, record the approver and the exact waiver reason in the notes field.

# Open Blockers

| ID | Area | Blocker | Clear When | Primary Owner | Support | Escalate When | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| RB-01 | Backend | Bind fallback, authoritative QR route, and websocket v2 policy are not fully signed off for the combined release. | Backend confirms final contract choices and both apps are tested against that exact policy. | Backend | iOS | No written confirmation by the next release review or contract behavior differs across environments. | OPEN |
| RB-02 | Devices | Shared real-device matrix is still incomplete for location, push, lock, Screen Time, chat, SOS, and media. | All Sev1 rows in the combined matrix pass on paired parent/child devices with evidence attached. | QA | iOS / Backend | Any Sev1 row fails twice or required devices / accounts are unavailable for more than one day. | OPEN |
| RB-03 | Parent App | Parent repo still lacks a checked-in automated test target for the new networking and state layers. | A test target or equivalent repeatable automated smoke lane exists and covers the modern parent APIs / view models. | iOS | QA | Legacy cleanup continues without any automated regression lane. | OPEN |
| RB-04 | Parent App | Release configuration debt remains in the parent repo: NSAllowsArbitraryLoads, development aps-environment, and embedded secrets. | Release owner either removes these blockers or captures an explicit approved waiver for each one before RC cut. | Release | iOS / Security | Any one of these items still has no disposition at the final RC review. | OPEN |
| RB-05 | Parent UX | Parent still needs final confirmation that no release navigation path lands on workbench-only or placeholder surfaces. | PM / design / iOS review confirms release navigation stays on product-ready surfaces only. | PM | Design / iOS | A release smoke run still reaches workbench or BaseEmptyView-driven flows. | OPEN |
| RB-06 | Push | Push payload schema and APNs token semantics remain a cross-app contract risk. | Representative push events route correctly in the parent and child on the intended backend environment. | Backend | iOS / QA | Push results differ between simulator assumptions and device reality, or token sync is unclear. | OPEN |
| RB-07 | Child App | Child Screen Time authorization, shields, thresholds, and schedule semantics still need final device proof. | Screen Time and full-device lock behavior pass on physical child hardware with exported diagnostics attached. | QA | iOS | Any lock or limit result is inconsistent after relaunch, reconnect, or time-boundary testing. | OPEN |
| RB-08 | Media | Recordings and live stream flows still need real-device soak validation across reconnect and backend task invalidation. | Parent recording / stream actions and child-side stability are proven through the combined matrix without crash or stuck state. | QA | Backend / iOS | Any media command leaves stuck state, unexplained failure, or unstable reconnect behavior. | OPEN |
| RB-09 | Release | Final archive, organizer validation, and distribution checks are not yet complete for the combined release. | Both apps archive and validate without signing, bundle, capability, extension, or privacy blockers. | Release | iOS | Archive validation finds a new blocker or the export path is still manual / uncertain at cut time. | OPEN |
| RB-10 | Sign-Off | Formal PM, iOS, backend, QA, and release-owner sign-off is still pending. | All named approvers sign the combined go/no-go decision after evidence review. | PM | All leads | Any lead signs off without the required evidence set, or sign-off remains open at the target cut date. | OPEN |

# Evidence Checklist

| Evidence Item | Needed For | Expected Artifact |
| --- | --- | --- |
| Shared real-device evidence bundle | RB-02, RB-06, RB-07, RB-08 | Screenshots or short videos from both devices, timestamps, child diagnostics exports, backend environment note, and DSN/account identifiers. |
| Written backend contract confirmation | RB-01, RB-06 | Slack/email/doc note that fixes the bind policy, websocket v2 policy, push payload schema, and APNs token expectations. |
| Parent test-lane evidence | RB-03 | Committed test target or repeatable automated command with current passing output. |
| Release-config disposition log | RB-04 | Decision record covering ATS policy, push entitlement mode, and secret externalization or waiver. |
| Navigation smoke evidence | RB-05 | Screen recording or checklist proving release navigation avoids workbench and placeholder views. |
| Archive validation evidence | RB-09 | Organizer screenshots, archive timestamps, validation logs, and export notes for both apps. |
| Signed go/no-go page | RB-10 | Completed combined RC checklist with all approvers and final decision status. |

# Daily Review Cadence

09:00 local: review blocker status, assign owners for the day, and call out any blocker with missing evidence.

14:00 local: check whether any blocker has crossed its escalation threshold; if yes, escalate immediately.

18:00 local: update blocker status, attach evidence produced that day, and record the exact next action for each still-open item.

# Owner Lanes

PM: scope calls, waiver approval, final sign-off coordination, and release-level prioritization.

iOS: parent test lane, parent release hardening, child contract conformance, and code-level fixes.

Backend: bind policy, websocket policy, push schema, APNs semantics, media task behavior, and environment parity.

QA: paired-device execution, evidence capture, regression confirmation, and blocker re-open decisions.

Release Owner: archive / validation flow, signing, distribution readiness, and final submission gate.

# Current Recommendation

Keep the combined release in HOLD until RB-02, RB-04, RB-09, and RB-10 are closed. Those are the shortest path blockers to a safe RC decision.

Treat RB-01 and RB-06 as backend-contract watch items that can invalidate otherwise-good QA results if they remain ambiguous.

Repo inputs used: child_shipping_roadmap_status_2026-03-19.md, week6_rc_go_no_go_checklist.md, PARENT_FINISH_ROADMAP_2026-04-05.md, and the current release documents generated on 2026-04-08.