# Smart Oila Parent + Child Release Checkpoint Scorecard

Date: 2026-04-08

Purpose: one-page checkpoint view of release state, open blockers, evidence completeness, and the next decision conditions for the combined parent-child RC window

Current call: HOLD. Repo signals indicate the child app is near RC and the parent app is buildable and archivable, but the combined release cannot advance until shared real-device validation closes, backend answers are confirmed, parent release hardening items are dispositioned, and the evidence pack is complete enough for sign-off.

# Status Legend

Green = evidence exists and the lane is ready to advance. Yellow = partly ready with bounded follow-up. Red = release-blocking gap remains open.

Current combined decision remains HOLD until all Red lanes are cleared or explicitly waived through the decision log and sign-off flow.

# Lane Scorecard

| Lane | Status | Evidence In Hand | Still Needed | Owner |
| --- | --- | --- | --- | --- |
| Parent build and archive | Green | Simulator build verified; Release archive succeeded locally on 2026-04-08. | Close release-config debt and attach final archive identity to the evidence pack. | Parent iOS owner |
| Child build and archive | Green | Repo-managed RC checks are green; child release archive already documented as successful. | Preserve final child archive proof in the shared evidence pack. | Child iOS owner |
| Shared real device pair | Red | Device-pair requirement is known and reflected across the RC checklist and validation matrix. | Run and close the ordered parent-child real-device flow with preserved logs and screenshots. | Release owner + QA owner |
| Bind and session flow | Yellow | Covered in the validation matrix and blocker process. | Re-run on final device pair and attach pass or fail evidence to the pack. | QA owner |
| Push, background location, geofence, app controls | Red | Known shared dependency between apps, entitlements, backend, and real-device behavior. | Complete live-device validation and confirm backend behavior on the target environment. | QA owner + backend owner |
| Chat, recordings, SOS, tasks, media | Yellow | Parent features and routing surfaces exist in repo; validation path is defined. | Verify cross-app live behavior on current builds and log any content or sync failures. | QA owner |
| Backend readiness | Yellow | Decision log, blocker tracker, and communication paths are in place. | Close release-critical backend questions and lock the environment answer for the RC window. | Backend owner |
| Security and release config hardening | Red | Known parent-side risks include release-config and secret-handling debt called out in repo review. | Disposition remaining parent release hardening items before GO. | Parent iOS owner + PM owner |
| Evidence pack readiness | Yellow | Evidence template, cutover runbook, and communications kit are ready. | Populate archive proof, real-device artifacts, current blocker state, and explicit approvals. | QA owner + release owner |
| Final sign-off | Red | Ownership matrix, GO or HOLD checklist, and communication templates exist. | Collect accountable approvals after blockers are closed and evidence is complete. | Release owner + PM owner |

# Advance Criteria By Checkpoint

| Checkpoint | Advance When | Hold If | Primary Artifact |
| --- | --- | --- | --- |
| Validation checkpoint | Latest device-pair run completed with blocker IDs updated and evidence captured. | Any shared flow fails without owner, reproduction note, and next checkpoint time. | Real-device validation matrix + blocker tracker |
| Backend checkpoint | All release-critical questions have approved answers for the active environment. | A backend-dependent flow remains ambiguous or unsupported on the target environment. | Decision log + blocker tracker |
| Evidence checkpoint | Archive proofs, validation evidence, logs, screenshots, and waiver list are current. | The evidence pack is missing the artifact needed to justify a GO call. | RC evidence pack template |
| GO or HOLD checkpoint | Release owner can point to closed blockers or approved waivers and complete sign-off coverage. | Any Red lane remains open or a required approver is absent without delegate coverage. | RC go or no-go checklist + ownership matrix |

# Dependencies And Watch Items

| Dependency or Risk | Why It Matters Now | Owner Lane | Immediate Action |
| --- | --- | --- | --- |
| Stable parent-child real device pair | Shared validation cannot close without it. | Release owner | Reserve devices and sequence runs by critical path first. |
| Backend environment confirmation | Push, location, geofence, and state-sync results are environment-sensitive. | Backend owner | Freeze the target environment answer and publish it into the decision log. |
| Parent release hardening debt | Late-found security or config issues can flip a GO call back to HOLD. | Parent iOS owner | Review remaining release-config items and record disposition before final checkpoint. |
| Evidence completeness discipline | A correct release state still fails review if it cannot be proven. | QA owner | Attach logs, screenshots, archive identity, and blocker state in the same reporting cycle. |
| Approver availability | Final decision timing slips if one required lane is missing at checkpoint time. | PM owner + release owner | Name delegates in advance for any checkpoint with schedule risk. |

# Checkpoint Use Rules

Update this scorecard immediately after every checkpoint. Do not let it drift from the blocker tracker or decision log.

If any lane changes from Yellow to Red, send a new release-state message rather than editing an old one silently.

Use this scorecard as the top-page summary in the RC war room, then drill into the checklist, validation matrix, blocker tracker, evidence pack, and communications kit as needed.

Repo inputs used: combined release plan, RC checklist, validation matrix, blocker tracker, cutover runbook, evidence-pack template, communications kit, and ownership matrix reviewed on 2026-04-08.