Smart Oila Parent + Child Release Communications Kit

Date: 2026-04-08
Purpose: copy-ready communication templates for the combined RC window, blocker escalation, sign-off, and release outcome messages

This kit is aligned to the current release posture: the combined parent-child release remains HOLD until the shared RC checklist, blocker tracker, real-device matrix, and cutover requirements are satisfied. Use these templates with the actual build IDs, blocker IDs, evidence-pack link, and next checkpoint time.

# Always Include

Current decision state: GO, HOLD, or NO-GO.

Parent build identifier, child build identifier, and backend environment.

Relevant blocker IDs or validation case IDs when a problem exists.

Evidence pack path or source-of-truth document link when asking for approval.

Exact next checkpoint time when the decision is not GO.

# Template Matrix

| Trigger | Audience | Must Include | Primary Source Docs |
| --- | --- | --- | --- |
| Release window open | PM, iOS, QA, backend, release owner | Build IDs, device pair, target decision time, open blockers | RC checklist, blocker tracker, RC-day timeline |
| Sev1 blocker / hold | All release participants | Failing blocker ID, failing case ID, impact, next recovery step | Blocker tracker, validation matrix, handoff note |
| Backend decision needed | Backend lead plus PM / iOS if scope-impacting | Decision topic, needed-by time, current impact, evidence so far | Decision log, blocker tracker |
| Evidence pack ready for sign-off | PM, iOS lead, backend lead, QA lead, release owner | Evidence-pack path, archive proof, validation status, outstanding waivers | Evidence pack, RC checklist, cutover runbook |
| GO decision | Release participants and downstream stakeholders | Build IDs, archive timestamps, approval set, next promotion step | RC checklist, evidence pack |
| HOLD / NO-GO decision | Release participants and downstream stakeholders | Blocking issue, owner, rollback or next checkpoint, current artifacts preserved | RC checklist, blocker tracker, handoff note |
| Shift handoff | Next shift owners | What shipped, what failed, exact next actions, live blockers | Daily handoff note, blocker tracker |

# Copy-Ready Templates

| Template | Message |
| --- | --- |
| Release window open | [RC window open] Current release state: HOLD pending final checks. Parent build: [PARENT_BUILD]. Child build: [CHILD_BUILD]. Backend: [ENV]. Device pair: [DEVICES]. Open blocker IDs: [RB-__]. Target decision time: [TIME]. Source docs: RC checklist + blocker tracker + evidence pack. |
| Sev1 hold / blocker escalation | [HOLD] Blocking issue detected. Blocker ID: [RB-__]. Validation case: [INT-__]. Impact: [SHORT IMPACT]. Current state: parent build [PARENT_BUILD], child build [CHILD_BUILD], backend [ENV]. Owner: [OWNER]. Next recovery step: [ACTION]. Next checkpoint: [TIME]. |
| Backend decision request | [Decision needed] Topic: [DECISION_TOPIC]. Needed by: [TIME]. Current impact: [IMPACT]. Blocker IDs: [RB-__]. Proposed options: [OPTION A / OPTION B]. Evidence / logs: [LINK]. Please reply with the approved direction and any environment-specific constraints. |
| Evidence pack ready for sign-off | [Sign-off review ready] Evidence pack: [LINK]. Parent archive: [PARENT_ARCHIVE]. Child archive: [CHILD_ARCHIVE]. Real-device Sev1 status: [PASS / WAIVED]. Open waivers: [NONE / LIST]. Requesting PM, iOS, backend, QA, and release-owner review before [TIME]. |
| GO decision | [GO] Combined RC approved. Parent build: [PARENT_BUILD]. Child build: [CHILD_BUILD]. Backend: [ENV]. Archive timestamps: [PARENT_TIME] / [CHILD_TIME]. Approvers: [LIST]. Evidence pack: [LINK]. Next step: [PROMOTION STEP]. |
| HOLD decision | [HOLD] Combined RC not approved yet. Blocking issue: [SUMMARY]. Blocker IDs: [RB-__]. Owner: [OWNER]. Preserved artifacts: [LINKS]. Next checkpoint: [TIME]. Current builds remain frozen pending resolution. |
| NO-GO decision | [NO-GO] Release window closed without RC approval. Reason: [SUMMARY]. Impact: [IMPACT]. Owner: [OWNER]. Rollback / fallback path: [PATH]. Next decision checkpoint: [TIME]. Evidence and logs: [LINK]. |
| Shift handoff | [Handoff] Shift complete. Shipped: [WHAT SHIPPED]. Still blocked: [RB-__ / SUMMARY]. Evidence added: [LINK]. Parent build: [PARENT_BUILD]. Child build: [CHILD_BUILD]. Exact next actions for next shift: 1) [ACTION] 2) [ACTION] 3) [ACTION]. |

# Fill-In Tokens

| Token | Meaning |
| --- | --- |
| [PARENT_BUILD] | The parent app build or branch under review. |
| [CHILD_BUILD] | The child app build or branch under review. |
| [ENV] | Backend environment name. |
| [RB-__] | Relevant blocker ID from the blocker tracker. |
| [INT-__] | Relevant validation case ID from the combined matrix. |
| [LINK] | Evidence-pack link, screenshot path, log path, or approval record. |
| [TIME] | Exact next checkpoint or decision time. |

# Communication Rules

If the decision is HOLD or NO-GO, always state the next checkpoint time. Do not leave the team with an open-ended pause.

If a blocker exists, always include the blocker ID. Do not send a summary without a traceable owner item.

If asking for sign-off, always include the evidence-pack path and archive proof in the same message.

If the backend answer changes a prior decision, log it in the decision log and send a new message rather than editing the old one silently.

Repo inputs used: current RC checklist, blocker tracker, decision log template, handoff template, RC-day timeline, and cutover runbook reviewed on 2026-04-08.