Smart Oila Parent + Child Release Cutover Runbook

Date: 2026-04-08
Purpose: step-by-step cutover sequence from HOLD to RC / release candidate for the combined parent-child ship path

This runbook is based on the current repos, release docs, and verified Xcode entry points. The child archive path was already documented as successful on 2026-03-27, and the parent release archive succeeded locally on 2026-04-08.

# Current Reality Before Cutover

Child repo is near RC from a code and automation perspective, but still depends on backend signoff and real-device validation for final release confidence.

Parent repo is buildable and now has a verified Release archive path, but still carries release hardening, real-device, and sign-off blockers.

The combined release decision must remain HOLD until the shared real-device matrix, parent release hardening, and formal sign-offs are complete.

# Preflight Requirements

| Requirement | Why It Matters | Owner | Must Be True Before Cutover |
| --- | --- | --- | --- |
| Shared blocker review | Do not start cutover while open blockers still make the RC decision invalid. | PM / Release | RB-02, RB-04, RB-09, and RB-10 are closed or explicitly waived. |
| Paired-device readiness | Real-device validation is the remaining high-risk integration gate. | QA | At least one working parent-child device pair, backend account, DSN, and APNs-capable environment are available. |
| Canonical projects | Cutover must use the real checked-in Xcode entry points, not regenerated artifacts. | iOS | Use SmartOilaKids.xcodeproj, SmartOilaParent.xcodeproj, and SmartOilaSuite.xcworkspace only. |
| Evidence storage | Sign-off and rollback need a durable evidence trail. | Release | A folder or note exists for screenshots, diagnostics exports, archive timestamps, and organizer validation results. |

# Cutover Sequence

| Step | Owner | Action | Pass When | Evidence To Save |
| --- | --- | --- | --- | --- |
| 0 | PM / Release | Open the blocker tracker, handoff note, and combined RC checklist. Confirm that the cutover window is approved and no Sev1 blocker is currently open. | Release window is active and the team agrees cutover can proceed. | Timestamped decision note and current blocker snapshot. |
| 1 | iOS / QA | Re-run child automation gates and parent build sanity. Use the child repo scripts and confirm the parent scheme still builds. | Child script and validation gates remain green; parent build still succeeds. | Command outputs or screenshots plus any refreshed logs. |
| 2 | QA / iOS | Execute the remaining shared real-device validation rows that are still open in the combined matrix. | Every required Sev1 row passes or has an explicit approved waiver. | Paired-device screenshots, child diagnostics exports, and result notes. |
| 3 | iOS | Create the child Release archive from SmartOilaKids.xcodeproj using the documented archive path. | Archive completes without signing or capability blocker at archive time. | Archive timestamp, archive path, and any organizer validation note. |
| 4 | iOS | Create the parent Release archive from SmartOilaParent.xcodeproj using the verified parent archive command. | Parent archive completes successfully. | Archive timestamp and .xcarchive path. |
| 5 | Release | Run Organizer validation or equivalent store validation for both archives. Do not rely on unattended export alone for final approval. | No new bundle, signing, extension, capability, or privacy blocker remains. | Organizer screenshots, validation results, export notes. |
| 6 | PM / Leads | Review the combined RC checklist and collect PM, iOS, backend, QA, and release-owner sign-off. | All required approvers sign with the evidence set attached. | Completed sign-off page. |
| 7 | Release | If the decision is GO, promote the RC build and preserve the evidence pack. If the decision is HOLD or NO-GO, switch to rollback handling immediately. | One clear release decision is documented and communicated. | Final decision note and release/halt announcement. |

# Verified Commands

| Use | Command / Entry Point | Status |
| --- | --- | --- |
| Open shared workspace | ./scripts/open_parent_child_workspace.sh | Available |
| Parent-child simulator smoke | ./scripts/run_parent_child_simulators.sh | Available |
| Child script checks | bash scripts/run_script_tests.sh | Documented PASS |
| Child iOS tests | bash scripts/run_ios_tests.sh | Documented PASS |
| Child archive | xcodebuild -project SmartOilaKids.xcodeproj -scheme SmartOilaKids -configuration Release -destination 'generic/platform=iOS' -archivePath .build/archive/SmartOilaKids.xcarchive archive | Documented PASS 2026-03-27 |
| Parent build | xcodebuild -project SmartOilaParent.xcodeproj -scheme child-tracker-v2 -destination 'platform=iOS Simulator,name=iPhone 16' build | Documented / verified build path |
| Parent archive | xcodebuild -project '/Users/jakhongirnematov/Desktop/Smart Oila Parent/SmartOilaParent.xcodeproj' -scheme 'child-tracker-v2' -configuration Release -destination 'generic/platform=iOS' -archivePath '/Users/jakhongirnematov/Desktop/Smart Oila Parent/.build/archive/SmartOilaParent.xcarchive' archive | Verified PASS 2026-04-08 |

# Evidence Pack Checklist

Combined real-device matrix results with every Sev1 row marked PASS or waived.

Child diagnostics exports for Sev1 child-side validation runs.

Parent and child archive timestamps and .xcarchive paths.

Organizer validation screenshots or equivalent validation notes for both apps.

Combined RC checklist with final sign-offs.

Current blocker tracker snapshot showing which items were closed or waived.

# Cutover Hold Criteria

Any Sev1 real-device row fails, becomes flaky, or cannot be reproduced consistently.

Backend contract behavior differs from the signed-off bind, websocket, or push assumptions.

Organizer validation reports a new signing, extension, capability, bundle, or privacy blocker.

Parent release hardening items remain unresolved without an explicit approved waiver.

# Rollback Actions If Cutover Fails

Stop RC promotion immediately and mark the decision as HOLD or NO-GO.

Preserve the current archives for debugging and revert to the last known-good candidate if one exists.

Capture child diagnostics, parent evidence, backend logs, and organizer output before any retry.

Re-open the affected blocker ID in the blocker tracker and assign an owner plus next escalation time.

Publish a fresh handoff note so the next shift inherits the exact failure state instead of rediscovering it.

# Recommended Outcome Recording

If GO: record the exact parent build, child build, archive timestamps, approving leads, and evidence location.

If HOLD: record which blocker IDs remain open and the exact next decision checkpoint date/time.

If NO-GO: record the failing scenario, impact, owner, and rollback path chosen.

Repo inputs used: Smart Oila Kids README, Smart Oila Parent README, week6_rc_go_no_go_checklist.md, ship_real_device_checklist_2026-03-27.md, PARENT_FINISH_ROADMAP_2026-04-05.md, and verified xcodebuild scheme/archive output reviewed on 2026-04-08.