# Smart Oila Parent + Child Release Follow-Up Register

Date: 2026-04-08

Purpose: move unresolved release, stabilization, support, waiver, and hotfix outcomes into explicit dated follow-up work with owners and closure evidence

Current posture: the combined release is still HOLD before cutover, so this document is a forward-use register. It is intended to be filled during closeout, extended hypercare, rollback recovery, or hotfix follow-through. The goal is to prevent open release work from disappearing into narrative notes once the active window ends.

# Register Rules

Every carry-forward item must have one primary owner, one target date, and one stated closure condition.

If an item comes from a blocker, waiver, support escalation, or hotfix, keep the original source ID in this register.

Do not mark an item Done because the symptom is quiet. Mark it Done only when the named closure evidence exists.

If the item widens or re-enters live release risk, route it back into the blocker tracker, rollback matrix, or hotfix path immediately.

# Register Header

| Field | Value |
| --- | --- |
| Release window or closeout name | [NAME] |
| Decision path | [GO / extended hypercare / rollback / deferred] |
| Parent build identity | [PARENT_BUILD] |
| Child build identity | [CHILD_BUILD] |
| Backend environment | [ENV] |
| Prepared by | [NAME] |
| Review cadence | [Daily / weekly / custom] |
| Final archive location | [PATH] |

# Carry-Forward Register

| ID | Source | Carry-Forward Item | Why It Carries Forward | Owner | Target Date | Status | Closure Evidence |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CF-001 | Blocker or validation matrix | Residual real-device confirmation or repeat run | Critical flow may be stable enough to release but still needs longer-window proof or scheduled recheck. | QA owner | [DATE] | Open | Named re-run result, logs, screenshots, updated scorecard status |
| CF-002 | Decision log or backend checkpoint | Backend environment or contract follow-up | A backend-dependent answer was bounded for release but still requires confirmation or cleanup. | Backend owner | [DATE] | Open | Decision-log update and explicit environment confirmation |
| CF-003 | Waiver register | Waiver removal or expiry checkpoint | Accepted residual risk must be removed or re-approved on a date, not left indefinite. | PM owner + release owner | [DATE] | Open | Updated waiver entry with removed or renewed status |
| CF-004 | Support escalation or stabilization plan | Live-issue trend review | A live signal was downgraded to watch status but still needs monitoring to prove closure. | Support owner + QA owner | [DATE] | Open | Trend summary, incident update, and no-repeat evidence over the agreed window |
| CF-005 | Hotfix framework or execution checklist | Patch outcome follow-up | A hotfix resolved the immediate issue but still needs backlog cleanup, hardening, or retrospective action. | Owning lane | [DATE] | Open | Closeout entry plus linked implementation or cleanup task |
| CF-006 | Closeout report | Process improvement or tooling follow-up | A release-process weakness was observed and should be corrected before the next window. | Release owner | [DATE] | Open | Updated binder doc, script, or operating rule with reviewer sign-off |

# Priority And Review Rules

| Priority | Use When | Review Cadence | Escalate If |
| --- | --- | --- | --- |
| P1 | Item can re-open live release risk or cause another hotfix or rollback decision if delayed. | Every active operating checkpoint until resolved | Target date slips or symptom repeats |
| P2 | Item affects user trust, operational load, or waiver removal timing but is not currently release-critical. | At least weekly until resolved | Trend worsens or workaround fails |
| P3 | Item is process hardening, cleanup, or retrospective improvement. | Weekly or next release planning cycle | It blocks a future release gate or remains unowned |

# Closure Evidence Checklist

| Evidence Type | Use It To Close | Owner |
| --- | --- | --- |
| Logs, screenshots, and timestamps | Behavioral follow-up items tied to a live or validation symptom. | QA owner |
| Decision-log update | Backend, waiver, or scope-related follow-up items. | Backend owner or PM owner |
| Archive or build identity reference | Patch, hotfix, or distribution-related carry-forward items. | Release owner + owning lane |
| Support or incident trend summary | Watch-list items that need quiet-period confirmation before closure. | Support owner |
| Updated binder or process artifact | Operational improvement items and release-process changes. | Release owner |

# Usage Rules

Use this register as the operational companion to the closeout report: the closeout report explains the outcome, this register owns what still remains.

If an item becomes urgent enough to threaten the current live state, stop treating it as carry-forward work and move it back into support escalation or hotfix review.

Review and update this register on the cadence named in the header until all items are closed or formally re-scoped.

Repo inputs used: closeout report template, post-release stabilization plan, support escalation playbook, hotfix decision framework, hotfix execution checklist, waiver register, rollback decision matrix, and blocker tracker reviewed on 2026-04-08.