# Smart Oila Parent + Child Release Ownership Matrix

Date: 2026-04-08

Purpose: define release ownership, approval rights, and escalation lanes for the combined parent-child RC window and cutover

Current release posture: the child app is near RC from repo-managed gates, the parent app is buildable and archivable, and the shared release remains HOLD until real-device validation, backend confirmations, parent release hardening, and final evidence-pack review are complete. This matrix is intended to make every blocker, decision, and sign-off step traceable to one accountable lane.

# Operating Assumptions

A real parent-child device pair is mandatory for closing Screen Time, APNs, background location, geofence, and app-control risks.

Parent and child release calls share one blocker tracker, one RC checklist, one evidence pack, and one final GO or HOLD decision.

Any blocker without an owner, next checkpoint time, and evidence path is not considered managed.

If backend behavior or environment answers change, the decision log must be updated before the release state is advanced.

# Role Directory

| Role | Owns | Must Attend | Primary Output |
| --- | --- | --- | --- |
| Release owner | Combined release state, meeting cadence, blocker closure pressure, final cutover coordination | RC window open, checkpoint reviews, GO or HOLD meeting, cutover window | Current decision state, next checkpoint time, evidence-pack readiness |
| Parent iOS owner | Parent build/archive health, release config hardening, parent-side fixes, parent logs | Parent archive review, cross-app validation, final evidence review | Parent archive proof, config status, parent-specific blocker updates |
| Child iOS owner | Child build/archive health, Screen Time entitlements, child-side fixes, extension validation | Child archive review, cross-app validation, final evidence review | Child archive proof, entitlement status, child-specific blocker updates |
| Backend owner | Environment readiness, contract answers, push or location support, server-side unblockers | Backend decision checkpoints, Sev1 reviews, final GO or HOLD call if backend-dependent | Approved backend answers, environment status, incident or mitigation updates |
| QA owner | Validation execution order, evidence capture, failure reproduction, pass or fail summary | Daily validation sync, RC-day checkpoints, evidence-pack readiness review | Validation matrix status, case results, evidence links, failed-case detail |
| Product or PM owner | Scope decisions, waiver calls, stakeholder comms, final business sign-off | Checkpoint reviews, HOLD or NO-GO decisions, final approval review | Scope decision, approved waivers, stakeholder-facing decision message |

# Release RACI By Workstream

| Workstream | Release | Parent iOS | Child iOS | Backend | QA | PM |
| --- | --- | --- | --- | --- | --- | --- |
| Parent release configuration and archive | C | A/R | I | I | C | I |
| Child release configuration, entitlements, and archive | C | I | A/R | I | C | I |
| Shared parent-child device pair readiness | A | R | R | C | R | I |
| Bind and session validation | C | R | R | C | A/R | I |
| Push, background location, geofence, and app-control validation | C | R | R | C | A/R | I |
| Chat, recordings, SOS, tasks, and media validation | C | R | R | C | A/R | I |
| Backend contract answers and environment readiness | C | I | I | A/R | C | I |
| Blocker tracker, evidence pack, and checkpoint reporting | A | R | R | R | R | C |
| Scope waiver or release-deferral decision | C | I | I | C | C | A/R |
| Final GO, HOLD, or NO-GO call | A/R | C | C | C | C | C |

Legend: A = accountable, R = responsible, C = consulted, I = informed.

# Approval Gates And Required Evidence

| Gate | Accountable Lane | Required Approvers | Required Evidence | Hold If |
| --- | --- | --- | --- | --- |
| RC window open | Release owner | Release owner, parent iOS owner, child iOS owner, QA owner | Named parent and child builds, device pair, open blocker list, target decision time | Build identity is unclear or the active blocker list is not current |
| Evidence pack ready | QA owner | QA owner, parent iOS owner, child iOS owner | Validation status, archive proof, logs, screenshots, failed-case notes, open-waiver list | Evidence links are missing or failed cases cannot be reproduced |
| Backend-ready checkpoint | Backend owner | Backend owner plus release owner when release-critical | Environment confirmation, approved API or behavior answers, mitigation for known issues | A backend answer is still pending for a release-critical flow |
| GO decision | Release owner | Release owner, parent iOS owner, child iOS owner, backend owner if needed, QA owner, PM owner | Closed blockers or accepted waivers, evidence pack path, archive proof, next cutover action | Any release-blocking item lacks owner, mitigation, or sign-off |
| HOLD or NO-GO decision | PM owner for scope, release owner for execution state | Release owner and PM owner, plus affected technical owners | Explicit blocker IDs, rollback or recovery step, next checkpoint time, preserved evidence | The message does not define who moves the issue next or when the next review occurs |
| Cutover complete | Release owner | Release owner plus app owners | Cutover checklist completion, final archive identity, preserved decision log and evidence pack | Final artifact set is incomplete or the released build cannot be traced to evidence |

# Escalation Rules

| Trigger | Primary Owner | Escalate To | Next Checkpoint Rule | Required Artifact |
| --- | --- | --- | --- | --- |
| Sev1 validation failure on a shared flow | QA owner | Release owner immediately, then affected app owner and backend owner if needed | Set the next checkpoint time in the same message. Default cadence: every 30 to 60 minutes until stable. | Blocker ID, failed case ID, reproduction notes, current builds, latest logs |
| Missing backend decision on a release-critical question | Backend owner | Release owner and PM owner | If no approved answer by the named time, the release state remains HOLD. | Decision-log entry, owning question, impact summary, target response time |
| Parent or child archive failure | Owning app lead | Release owner | Do not advance the RC checklist until a new archive proof exists. | Archive command, failing output summary, fix owner, expected rebuild time |
| Real device pair unavailable or unstable | Release owner | PM owner if schedule impact exceeds the window | Replan the validation order and announce the new target checkpoint time immediately. | Device inventory note, impacted cases, revised execution order |
| Security or release-config issue discovered late | Owning app lead | Release owner and PM owner | Treat as HOLD until disposition is logged and approved. | Issue summary, affected build, proposed mitigation, sign-off requirement |

# Usage Rules

Every blocker message must include the primary owner, a concrete next action, and the next checkpoint time.

The release owner maintains the single current state message. Parallel side-channel decisions are not valid.

If a role is absent at a required checkpoint, the release state cannot advance without an explicit delegate.

Source docs used: combined RC checklist, blocker tracker, real-device validation matrix, cutover runbook, decision log template, daily handoff template, RC-day timeline, and communications kit reviewed on 2026-04-08.