# Smart Oila Parent + Child Release Rollback Decision Matrix

Date: 2026-04-08

Purpose: define when the combined parent-child release should continue, enter HOLD, or roll back during RC validation and cutover based on shared failure signals and evidence quality

Current posture: the combined release is still HOLD pending real-device validation, backend confirmation, parent release hardening, and final evidence review. This matrix is intended for use alongside the cutover runbook so rollback calls are based on explicit criteria rather than ad hoc judgment during the release window.

# Decision Rules

Continue only when the failing signal is bounded, understood, and does not affect a release-critical parent-child control path.

Enter HOLD when the issue may be recoverable inside the release window but more evidence or a fix is still required.

Roll back when the failure breaks a critical shared flow, invalidates build identity, expands beyond the bounded impact, or cannot be stabilized in the allowed checkpoint window.

Any rollback decision must update the blocker tracker, communications kit, decision log, and evidence pack in the same reporting cycle.

# Rollback Decision Matrix

| Trigger | Severity | Decision | Use This Decision When | Required Evidence | Owner Lane |
| --- | --- | --- | --- | --- | --- |
| Broken parent-child pairing or session drift | Critical | Rollback | Parent and child state diverge in a way that invalidates core control assumptions across the release. | Confirmed failure on current builds, logs, reproduction notes, blocker ID, last known good build. | Release owner + owning app leads |
| Push or notification routing failure on release-critical path | High | HOLD then rollback if not recovered by next checkpoint | Shared event delivery is unreliable and affects visible control or safety-related state. | Live-device push proof, backend environment record, failure timestamps, mitigation attempt result. | Backend owner + QA owner |
| Background location or geofence state does not converge | High | HOLD then rollback if environment-confirmed and reproducible | Core location-dependent behavior is inconsistent across device and backend state after repro and log review. | Geofence run logs, screenshots, backend timestamps, reproduction notes. | QA owner + backend owner |
| App controls or lock enforcement fails on child device | Critical | Rollback | Parent action cannot enforce the expected child-side restriction on current release builds. | End-to-end device-pair evidence, entitlement state, extension state, blocker ID. | Child iOS owner + release owner |
| Non-critical media, support, or auxiliary flow defect | Medium | Continue or HOLD depending on scope | Issue is outside core pairing, control, location, and safety-critical flows and impact is explicitly bounded. | Scope note, workaround, reproduction steps, PM visibility. | QA owner + PM owner |
| Archive identity mismatch or unsigned release evidence | Critical | Rollback | The build under review cannot be proven to be the exact artifact being validated or released. | Archive path, build identity, evidence-pack linkage, sign-off gap record. | Release owner |
| Late release-config or security discovery on parent side | Critical | HOLD then rollback if unbounded | A release-config or security issue expands beyond a contained mitigation or approved waiver. | Issue summary, affected scope, mitigation status, waiver state if any. | Parent iOS owner + PM owner |
| Backend contract answer changes after checkpoint approval | High | HOLD | A prior approved assumption is invalidated and could affect current validation conclusions. | Decision-log update, impacted flows, new target checkpoint time, re-test plan. | Backend owner + release owner |
| Evidence pack incomplete but engineering state appears healthy | Medium | HOLD | The release cannot safely continue because the current state is not provable to approvers. | Missing artifact list, owner, target completion time. | QA owner + release owner |
| Single-device flake not reproduced on rerun | Low | Continue with watch item | The issue does not reproduce after controlled rerun and no shared flow evidence indicates systemic failure. | Rerun notes, device inventory, watch item entry, next checkpoint time. | QA owner |

# Checkpoint Escalation Rules

| Checkpoint State | Decision Window | Escalate To | Required Output |
| --- | --- | --- | --- |
| Continue | Immediately after current evidence review | Release owner informed, owning lane stays active | Updated blocker state or watch item plus next checkpoint time if monitoring continues. |
| HOLD | Within the current checkpoint window | Release owner, PM owner if scope or schedule changes | Named blocker, owner, recovery action, target re-test time, current communication update. |
| Rollback | Immediate once trigger is confirmed | Release owner, PM owner, owning technical lane, downstream stakeholders | Rollback decision message, artifact preservation, last known good build, next operational step. |
| HOLD due to backend uncertainty | Before the backend response deadline expires | Backend owner and release owner | Decision-log entry, impacted flows, next checkpoint time, communication update. |
| HOLD due to evidence gap | Same checkpoint cycle | QA owner and release owner | Missing-artifact list, completion owner, evidence pack update plan. |

# Rollback Artifact Checklist

| Artifact | Why It Is Required | Owner |
| --- | --- | --- |
| Current blocker ID and failing case ID | The rollback call must be traceable to a specific failure record. | Release owner + QA owner |
| Logs and screenshots from the failing run | The team must preserve proof of the exact state that triggered the decision. | QA owner |
| Build identities and archive references | The team must know what is being rolled back from and to. | Owning app lead |
| Decision-log entry and communication update | Rollback cannot rely on side-channel memory or verbal agreement. | Release owner |
| Next operational step | The team must know whether the next action is rebuild, re-test, defer, or close the window. | Release owner + PM owner |

# Usage Rules

Use this matrix with the cutover runbook and communications kit: the runbook defines the mechanics, this document defines the decision threshold.

If a rollback trigger is confirmed, do not leave the state at HOLD without a named expiry time for that hold.

If a prior waiver is invalidated by new evidence, treat the issue as a fresh rollback decision rather than a waived residual risk.

Repo inputs used: combined RC checklist, blocker tracker, cutover runbook, communications kit, ownership matrix, checkpoint scorecard, waiver register, and dependency matrix reviewed on 2026-04-08.