# Smart Oila Parent + Child Release Waiver Register

Date: 2026-04-08

Purpose: record candidate and approved release waivers, their compensating controls, required evidence, and expiry conditions for the combined parent-child RC window

Current posture: no waiver should be treated as active unless it is explicitly approved, logged, time-bounded, and linked to evidence. This register exists because the combined release remains HOLD pending real-device validation, backend confirmation, parent release hardening, and final sign-off. It separates truly acceptable residual risk from unresolved release blockers.

# Waiver Principles

A waiver can narrow risk exposure but cannot replace missing proof for a safety-critical or account-linking flow.

Every approved waiver must identify an owner, a compensating control, an expiry condition, and the exact evidence reviewed.

If the underlying condition worsens or expands, the waiver is invalid and the release state returns to HOLD.

Candidate entries below are seeded from the current repo and release posture; they are not pre-approved exceptions.

# Waiver Register

| Waiver ID | Area | Status | Allowed Only If | Required Evidence | Primary Owner | Approval Lanes | Expiry Or Removal Rule |
| --- | --- | --- | --- | --- | --- | --- | --- |
| WV-001 | Parent release hardening | Candidate | Parent release-config or secret-handling debt is understood, bounded, and paired with a compensating operational control. | Affected config item, evidence that no core parent-child control flow regresses, mitigation note, rollback path. | Parent iOS owner | Release owner + PM owner | Must be removed before the next public production cut or sooner if scope widens. |
| WV-002 | Platform-bound runtime variance | Candidate | Observed behavior is due to documented iOS platform limits around Screen Time, background execution, notifications, or location timing rather than an app regression. | Real-device logs, reproduction notes, platform-limit statement, user-impact assessment, accepted workaround. | Child iOS owner + QA owner | Release owner + PM owner | Expires immediately if a product-facing failure escapes the documented platform boundary. |
| WV-003 | Backend edge-case answer pending | Candidate | A non-critical backend-dependent edge path is still awaiting confirmation, but the core release path is proven and the unresolved case is explicitly bounded. | Decision-log entry, affected scenario, environment name, mitigation, response deadline, stakeholder acknowledgement. | Backend owner | Release owner + PM owner | Expires at the named backend checkpoint time or when the answer changes the risk profile. |
| WV-004 | Non-critical media or support flow issue | Candidate | A defect exists outside the core pairing, safety, control, and location-critical paths, with a known workaround and contained user impact. | Severity note, reproduction steps, workaround, evidence that core release flows still pass. | QA owner + owning app lead | PM owner + release owner | Must be removed in the next patch if approved for this RC window. |
| WV-005 | Operational monitoring instead of code fix | Candidate | A low-frequency issue can be monitored safely during the RC window with a named response owner and rollback trigger. | Monitoring plan, alert path, owner on duty, rollback condition, checkpoint cadence. | Release owner | PM owner + release owner | Expires when the RC window closes or if the issue reproduces in a critical path. |

# Non-Waivable Conditions

| Condition | Why It Cannot Be Waived | Escalate To | Required Action |
| --- | --- | --- | --- |
| Broken parent-child pairing or session integrity | It invalidates core control assumptions across both apps. | Release owner immediately | Keep release in HOLD until reproduced, owned, and fixed or formally deferred. |
| Unverified real-device behavior for critical shared flows | The repo already indicates real-device validation is a release dependency, not a preference. | Release owner + QA owner | Run the validation matrix and capture evidence before re-evaluating release state. |
| Unbounded security or secret exposure issue | An unknown or expanding security condition cannot be treated as residual risk. | PM owner + release owner | Escalate as HOLD or NO-GO until impact and mitigation are explicitly bounded. |
| Missing archive identity or evidence for the build under review | A release cannot be approved if the exact shipped artifact cannot be proven. | Release owner | Attach archive proof and evidence-pack linkage before any GO call. |
| Safety-critical behavior failure such as SOS or core control path breakage | The current product posture does not support accepting that class of regression. | PM owner + release owner | Treat as release-blocking until closed. |

# Approval Checklist

| Checklist Item | Must Be Present | Owner |
| --- | --- | --- |
| Risk is explicitly bounded | Exact affected flow, user impact, and why the issue does not widen beyond the named scope. | Owning lane |
| Compensating control exists | Monitoring, rollback, support script, environment restriction, or operational control is documented. | Owning lane |
| Evidence is attached | Logs, screenshots, archive identity, reproduction notes, and decision-log reference are linked. | QA owner + owning lane |
| Expiry is time-bounded | Named removal checkpoint, patch target, or next decision point is recorded. | Release owner |
| Approvers are explicit | Required approvers sign the waiver instead of assuming silence equals approval. | PM owner + release owner |

# Usage Rules

A waiver entry is not valid until its status changes from Candidate to Approved and the approval lanes sign off.

Every approved waiver must also appear in the decision log, communications kit, and final evidence pack.

If a candidate waiver is rejected, convert it back into a blocker with an owner and next checkpoint time.

Repo inputs used: combined RC checklist, blocker tracker, decision log template, ownership matrix, checkpoint scorecard, communications kit, and cutover runbook reviewed on 2026-04-08.