# Smart Oila Parent + Child Support Escalation Playbook

Date: 2026-04-08

Purpose: route live parent-child issues from support or operations into the correct technical lane, severity level, and release-control decision path during hypercare and normal post-release support

Current posture: the combined release is still HOLD before cutover, but the binder now includes post-release stabilization and closeout documents. This playbook fills the operational gap between incoming support signals and the engineering release controls, so support, QA, backend, and release owners use one severity model and one escalation path for parent-child incidents.

# Operating Rules

Do not route parent-child live issues through ad hoc chat without opening a traceable record with owner, severity, and next checkpoint time.

Support should classify first by user-visible impact, then by affected shared flow, then by whether the issue is reproducible on current builds.

If a reported issue touches a critical shared flow such as bind, app controls, push delivery, background location, geofence, or SOS propagation, escalate before waiting for perfect reproduction.

Any issue that meets HOLD or rollback-review conditions must move from support handling into the rollback decision matrix and communications flow immediately.

# Severity Matrix

| Severity | Use When | Initial Response Time | Escalate To | Release Impact |
| --- | --- | --- | --- | --- |
| Sev1 | Critical shared flow is broken, unsafe, or unrecoverable for an active user path. | Immediate | Release owner, owning app lead, backend owner if applicable, PM owner | HOLD or rollback review immediately |
| Sev2 | High user impact or repeatable shared-flow issue with partial workaround or bounded blast radius. | Within 30 minutes | Release owner plus owning technical lane | May force HOLD if confirmed on current builds |
| Sev3 | Non-critical but real defect affecting live users, with workaround or limited scope. | Within 2 hours | Owning lane, QA owner informed | Usually stays in watch or backlog unless trend worsens |
| Sev4 | Question, cosmetic issue, or low-confidence report with no current proof of user-impacting regression. | Next operating checkpoint | Support owner or PM owner | No immediate release-control change |

# Symptom Routing Matrix

| Reported Symptom | Likely Primary Lane | Consulted Lanes | Escalate As | Required First Evidence |
| --- | --- | --- | --- | --- |
| Parent and child accounts do not stay linked or actions appear on the wrong state | Backend owner | QA owner, release owner, owning app leads | Sev1 or Sev2 | User identifiers, current build IDs, timestamps, screenshots, last successful state |
| Push notification missing, delayed, duplicated, or routed incorrectly | Backend owner | QA owner, parent or child iOS owner depending on symptom | Sev2 | Push timestamps, environment, device state, notification screenshots, current app session state |
| Child app does not lock or unlock as expected from parent control | Child iOS owner | QA owner, release owner, backend owner if state sync unclear | Sev1 | Device-pair evidence, entitlement or extension state if known, timestamps, screenshots |
| Location or geofence behavior is wrong or stale | Backend owner | QA owner, child iOS owner | Sev2 | Movement timeline, screenshots, timestamps, environment, expected geofence behavior |
| SOS, tasks, or critical event did not propagate | Backend owner | QA owner, parent and child iOS owners, release owner | Sev1 or Sev2 | Exact event time, user impact, screenshots, logs if available, current builds |
| Chat, recordings, media, or support flow issue | QA owner | Backend owner, affected app owner | Sev3 unless shared instability is suspected | User report, screenshots, media state, session state, reproduction notes |
| App crashes or cannot launch after release | Owning app lead | Release owner, QA owner | Sev1 or Sev2 | Crash context, device model, OS version, build identity, launch step |
| Release-config or security concern reported after GO | Parent iOS owner or owning lane | Release owner, PM owner | Sev1 if unbounded; otherwise Sev2 | Issue summary, affected scope, user impact, evidence of exposure or config drift |

# First-Response Checklist

| Step | What Support Or Ops Must Capture | Owner |
| --- | --- | --- |
| 1. Identify the user-visible symptom | What failed, when it failed, and whether it is still happening now. | Support owner |
| 2. Attach build and environment context | Parent build, child build, backend environment, device pair if known, OS version if relevant. | Support owner |
| 3. Classify severity | Use the severity matrix above, then name the likely primary lane. | Support owner |
| 4. Preserve evidence | Screenshots, timestamps, report text, logs if available, and any relevant notification or location details. | Support owner + QA owner |
| 5. Open and route record | Create blocker or incident record with owner and next checkpoint time. | Release owner or delegate |
| 6. Decide release-control path | If threshold is met, move into checkpoint scorecard, communications, and rollback review immediately. | Release owner |

# Escalation Thresholds

| Condition | Decision | Next Action | Owner Lane |
| --- | --- | --- | --- |
| Single-user low-confidence report with no reproduction and no critical shared-flow impact | Watch | Track in support and review at next operating checkpoint. | Support owner + PM owner |
| Repeatable non-critical issue or multiple similar reports that suggest broader instability | Escalate | Open blocker or incident, route to owning lane, and set a named re-test or triage checkpoint. | Release owner + owning lane |
| Critical shared flow failure, build identity issue, lock failure, or widespread push or location failure | HOLD or Rollback Review | Invoke rollback decision matrix and send a new release-state communication. | Release owner |
| Approved waiver condition appears to widen or repeat beyond its bounded scope | Escalate | Reopen through waiver register and dependency matrix review. | PM owner + release owner |
| Support report reveals pattern that matches a pre-release watch area | Escalate | Compare against stabilization plan and dependency matrix before downgrading severity. | QA owner + backend owner |

# Usage Rules

Use this playbook after GO and during hypercare or normal support. Before GO, the blocker tracker and RC control documents remain primary.

If support cannot identify the right lane within the initial response window, default escalation goes to the release owner and QA owner.

Any live issue that changes severity must trigger a fresh communication update rather than silently editing the old state.

Repo inputs used: post-release stabilization plan, rollback decision matrix, checkpoint scorecard, ownership matrix, communications kit, dependency matrix, blocker tracker, and closeout template reviewed on 2026-04-08.